# Terms of Reference

# Development of Council Registration Application

# Background

Ministry of Health (MoH), Maldives is the apex body providing leadership and guidance to protect health and wellbeing of the citizens of Maldives. MoH is tasked with promoting health through a high quality and comprehensive health care system which is effective, efficient, responsive, affordable, equitable and accessible to all in the country. In addition to this, MoH is mandated with the role of regulating and providing policy guidance in matters of health, setting norms and standards for service delivery, and coordinating with other national and international stakeholders.

The licensing and regulating of health professionals are a crucial function of MoH, conducted through medical councils. The currently active councils are Maldives Medical and Dental Council (MMDC), Maldives Nursing and Midwifery Council (MNMC) and Maldives Allied Health Council (MAHC).

# Objective

The primary objective of this Terms of Reference (ToR) document is to develop a system to automate the medical/health councils operating in the Maldives.

# Purpose

The purpose of this assignment is to develop a system for the councils to collect and process applications for registering and licensing as a medical practitioner in the Maldives, and issue the relevant licenses, take corrective action on malpractice, keep records of the action and issues attended to and to maintain an easily accessible up to date database of registered medical practitioners in the Maldives.

# Expected Results

The following results are expected on the implementation of the system.

- Online portal to enable medical professionals to register as medical practitioner in the Maldives, monitor status and retrieve the license and registration documents.

- Feature to enable selective corrections on the application e.g. change attached documents as allowed by the application processing staff.

- Generate and/or provide a checklist for the pre-registration and registration applications. The council should be able to add to and remove from the checklist as required using the user interface.

- Review and process the applications based on the information and documents provided.

- Interview and exam results should be recorded and be accessible to the applicant.

- Receive notifications and access to the relevant information based on the applied license.

- Applicants should be able to see the status of the application, e.g. in progress, rejected, approved, payment required, completed.

- Generate and issue receipts to the payee on successful completion of payment.

- Role-based access for managers, supervisors, and staff to see status of work, oversee the process and to take appropriate access.

- Flag in the system and disseminate an email notification to the applicant and relevant employment agency when the license nears expiry.

- Council specific access segregation i.e. the data and administrative access should be separated based on the different councils: the staff user of one council should not be able to view applications and information of another council and the administrative user of one council should not be able to view data, add users, deactivate user accounts etc. of another council.

- Application hosting files and technical guide for hosting with a perpetual license.

# Description of the Assignment

- Analysis and design activities to produce and deliver the technical documentation for the application.

- The application should be developed in REST architecture.

- Development/customization, supply, and installation guide for the application.

- Configuration assistance of the application and database in a provided hosting by MoH.

- Development of a training module on operationalization including training materials and Standard Operation Procedures (SOPs).

- Provide training of trainers (ToT) and training for selected MoH officials.

- Training of technical staff for hosting management and issues troubleshooting.

- Training of users at the local level for usage.

- Provide user and technical documentation for the application.

Further breakdown of tasks based on the different stages involved in the process are listed below.

- System Design

  - Hold workshops with the stakeholders (RBC and the IT Division of the Ministry of Health) and prepare a detailed Software Requirements Specification (SRS) and Software Design Specification (SDS).

  - Prepare and get approved the detailed requirements specification for the servers and other hardware infrastructure.

  - Prepare and get approved detailed application / solution architecture for the proposed solution. The system should use a REST approach.

  - Preparation of the detailed plan for software development and implementation of the system.

  - Preparation of the final set of priority functional requirements developed and configured for the System's pilot use.

- Piloting Phase

  - Establishment of the configuration/development and test environments either on the MoH’s server or any cloud infrastructure instructed by MoH.

  - Development/Configuration of the System’s priority functionalities according to the prepared detailed requirements specification.

  - Configuring the priority functionalities and workflows in the System

  - Integration with other MoH IT Systems where needed, according to the specification and identified data sets.

  - Development of the training material and other documentation

  - Training of users that will be involved in the piloting phase.

  - Monitoring of the piloting phase

  - Preparation and submission of the Report on pilot period

  - Resolve any identified issues/bugs in the system

  - Handover of installation files, technical guide to MoH team.

  - Deployment testing for the handover files with a mixed team including technical staff from MoH.

- Implementation, Training and Documentation

  - Analyze the results of the piloting period and apply corrective changes as necessary as per MoH requirements.

  - Implementation of all functionalities established during the preparation of the detailed design of the System.

  - Implementation of the reporting module agreed with MFDA, MoH.

  - Final Training on using the system (all users of the System, including Systems Administrators);

  - Develop and deliver technical documentation as per the guidelines provided by MoH.

  - Provide API documentation for all system functionalities along with example code.

- Quality Assurance

  - Preparation of the Test Scenarios and detailed Testing Plan with clear KPI approved by MoH.

  - Performance testing (Load and Stress testing) as per the ICT standard, iterative (including corrective activities).

  - Security Testing including the data protection, iterative (including corrective activities)

  - Deployment and acceptance of the new System in the “production” environment of MoH or other cloud infrastructure according to the project plan.

- Support and Maintenance

  - Technical support to correct any shortcomings related to the System functionalities or the System software configuration for 12 months after the acceptance of the final version (warranty period hereinafter).

  - Troubleshooting of problems related to the development/configuration of the System functionalities not identified during testing and acceptance phases in a warranty period.

  - Post-implementation support according to the requirements and the SLA.

  - Provide any available updates and upgrades to the installed IT solution, including DBMS, other third-party software.

  - Implementation of the minor additional functionalities identified by the MFDA during the post-implementation phase and modifications in the existing workflows.

# Reporting Requirements

All communication and reports should be sent by email to the IT Department, it@health.gov.mv. Listed below are the reports required to monitor and determine the progress of the project.

- Piloting period reports which include discovered bugs, concerns proposals on how to fix them and conclusions: on completion of piloting.

- Report on corrective changes made to the software during the piloting period: on completion of piloting.

- Report on implemented functionalities (all functionalities according to SRS document), including compiled and documented source-code: on completion of development phase.

- Final Training curricula and training presentations: on completion of training sessions.

- Final versions of User’s Manual and Administrator’s manual: on completion of project.

- Support and maintenance services report – quarterly.

# Qualification requirements

- The contractor should provide documents to validate experience in systems development.

- The contractor’s team must be involved in all the stages of the project development and implementation.

- The contractor should be a local party.

# Technical requirements

- The developer should ensure the system is scalable, user friendly and security assured at all stages.

- The complete source code should be provided to the Ministry of Health repository (GitHub) upon completion of the project.

- Unit tests must be implemented in the application development process.

- Application must be designed to host in Linux environment and use PostgreSQL database.

- Application must be developed to be S3 storage compatible.

- Applicant/consultant must follow any technical standard and data policy developed and endorsed by the Ministry of Health.

- Application must have an API for extracting required information and documents from the portal. All security measures must be implemented to ensure security and functionality. Detailed API documentation must be provided along with the application.

# Functional requirements

- The system should create and maintain applicant profiles for the user which should include applicant’s biodata, active registration number, registration number history, record number, nationality, national identity card number (for locals), passport number (for foreigners), Online application functionality for pre-registration, registration, and certificate of good standing (CGS).

- Document inspection checklist for required documents e.g. resumes, academic transcript, internship certificate, experience certificate, evidence of valid registration (if applicable), previous CGS certificate (for previously registered professionals).

- Decision to reject or hold applications for selective corrections for a period and expire the application if corrections are not submitted within the duration.

- Maintain records of blacklisted individuals with details of incidents, cases, and violations.

- Flag previously blacklisted candidates when processing new applications.

- Generate pre-approval reference numbers for applicants and notify them to process their payments by a specified deadline.

- Set flag period for pre-approval processing for staff: 15 working days.

- Automatically revoke pre-approval if payment is not received within the specified payment period and notify the professional.

- Online request capability to request for examination bookings and interview appointments where required. Notification of status of booking and appointment when approved/rejected or changed.

- Maintain records of interview results and examinations.

- Functionality to configure the number of examination attempts/bookings within a specified duration as required by the council.

- Configure examination completion deadlines based on the date of pre-registration.

- Flag and send email to registrant one month prior to the expiry of license.

- Record and maintenance of CPD/CME hours for licensed professionals.

- Maintain an applicant a complete profile of the medical profiles including the biodata, academic qualifications, license/registration status, previously recorded cases and actions taken.

- Maintain a list of approved institutions.

- Users should be able to generate custom reports as required in addition to the report presets noted in Appendix 2.

## Administrative Issues

- The bidder should provide an all-inclusive cost in the financial proposal i.e., any expenses to be incurred for hardware, premises, development, testing, hosting etc. should be factored into the financial proposal.

- The final product shall be hosted on the hosting provided by MoH, Maldives.

- The contractor shall be responsible for the setup/movement and configuration of the system from the development environment to the production environment.

# Appendix 1: Applicant profile data

- Registration number

- Old registration number(s)

- Record number

- Nationality

- Passport number

- Name

- Address

- Date of birth

- Professional title

- Qualification

  - Institute and country

- Additional qualification

  - Institute and country

- Registered date

- Certificate

  - Issue date

  - Expiry date

- Phone number

- Local employer

  - Health facility number

- Details on good standing

  - Warning letters

  - Actions taken with date

  - Certificate of Good Standing issued

# Appendix 2: Report presets

- Pre-approved cases

- Registered cases per category

- Licensed cases per category

- Approved cases

- Rejected cases

- Interviewed

- Exam sittings

- Exams passed

- Blacklisted

- Fined

- Suspended

- Warned

Note: The duration of these reports should be customizable having provided monthly, quarterly, biannually and annually for quick access.

# Appendix 3: Registration types and durations

## Allied Health Council

- Provisional registration – 6 months

- Temporary registration – 2 years

- Permanent registration – 5 years

## Maldives Mental and Dental Council

- Provisional registration

  - Category A – 1 year

  - Category B – 6 months

  - Category C – 2 years

  - Provisional additional registration – 2 years

- Temporary registration

  - Category A – 3 months

  - Category B – 1 year

  - Category C – 2 years

- Permanent registration – 5 years (Maldivians only)

- Additional registration

  - Maldivians – 5 years

  - Expatriates – 2 years

## Maldives Nursing and Midwifery Council

- Provisional registration – 6 months

- Temporary registration – 2 years

- Permanent registration – 3 years