Ministry of Infrastructure, Housing and Urban Development

Republic of Maldives

REQUEST FOR PROPOSAL (RFP)

Development of Housing Units Under National Affordable Home Ownership Program Through a Public-Private-Partnership (PPP) Model

for

Development of 2,100 Housing Units in

13 Islands

Issued on: 16th July 2026

Iulaan No.: (IUL)491/491/2026/116

Infrastructure Department

Ministry of Infrastructure, Housing and Urban Development

Republic of Maldives.

Invitation Number: (IUL)491/491/2026/116

Invitation for Proposal for the Development of 2,100 Affordable Home Ownership Units through a Public-Private-Partnership (PPP) model in 13 islands of the Maldives.

- The Ministry of Infrastructure, Housing and Urban Development (hereinafter referred to as “the Ministry”) invites proposals from qualified locally registered organizations, firms, or consortiums with 100% Maldivian shareholding for the design, development, and implementation of 2,100 Affordable Housing Units under a Public–Private Partnership (PPP) model in 13 islands given in Annex 4.

- This initiative forms part of the Government’s ongoing efforts to expand access to affordable housing, promote planned urban development, and enhance the living standards of the Maldivian citizens. The scheme presents a significant opportunity for Maldivian real estate developers to grow and strengthen their capacity through direct private sector involvement in the delivery of national housing priorities. The selected Proponents will be expected to deliver a financially sustainable, high-quality, and community-oriented mixed-use residential development aligned with national housing policies and urban planning frameworks.

- The detailed Terms of Reference (TOR) for the assignment can be found at the following website: www.infrastructure.gov.mv or can be obtained at the address given below.

- Interested proponents are invited to submit their proposals in accordance with the terms and requirements set out in the Information Sheet and accompanying documents. The Ministry encourages proposals that incorporate efficient design solutions, sustainable construction practices, optimised land use, and long-term value for beneficiaries.

- Clarifications and Queries

Any requests for clarification or additional information must be submitted in writing to proposal@infrastructure.gov.mv before 4th August 2026, 13:00hrs. Clarifications will be shared with all interested proponents to ensure equal access to information.

- Submission Deadline

Complete proposals (technical and financial) must be submitted electronically to proposal@infrastructure.gov.mv no later than 17th August 2026, 13:00hrs. (Maldives time). Late or incomplete submissions will not be considered.

Contact Information

Ministry of Infrastructure, Housing and Urban Development

Dharubaaruge, Ameenee Magu, 20344

Malé, Republic of Maldives
Tel: (+960) 4004900

Email: proposal@infrastructure.gov.mv

TERMS OF REFERENCE

Development of 2,100 Affordable Housing Units in 13 islands of the Maldives.

# BACKGROUND

The Maldives, with limited land availability and a rapidly urbanizing population, faces significant challenges in providing adequate and affordable housing. The Greater Malé Region, as the central economic hub, is experiencing a significant surge in housing demand, driven by inward migration from the outer atolls. One of the reasons include a lack of adequate affordable housing market available in the islands. The Government of Maldives has accordingly prioritised housing development as a key pillar of national infrastructure and social policy.

As part of the wider efforts to address this issue, the government intends to implement a housing programme aimed at providing affordable housing to first-time buyers.

The Ministry is seeking investment proposals from locally registered real estate developers and contractors with 100% Maldivian shareholding for the implementation of this scheme.

# OBJECTIVES

The project will support the government’s vision by delivering affordable housing in the Maldives. The key objective of this project is the development of 2,100 Affordable Housing Units in 13 islands (list in Annex 4), aimed primarily at first-time buyers.

# LAND ALLOCATION

A designated land plot will be allocated for each package under this project within 13 islands (list in Annex). The principal land allocation terms are as follows:

- Land will be provided at no cost to the developer

- The Developer shall be responsible for handing over the completed units to end-users within 24 months from the date of the land plot handover.

Proponents are required to duly incorporate these conditions into their financial planning, cash flow projections, and proposed financial models.

# DEVELOPMENT MODEL

The proposed development model for the Project shall be based on a Contractor-Financed Build-and-Sell model and will adopt the Engineering, Procurement and Construction (EPC) method of project delivery.

The total number of housing units developed in 13 islands (list in Annex 4) shall be 2,100 units. The developments will constitute separate number of “Packages” as listed in the Annex, under this RFP. The proponent may bid for more than 1 package.

The housing units shall comprise three-bedroom apartments. Adequate parking shall be provided as per Employer’s Requirements. Ground and first floors shall be allocated for commercial spaces, essential residential amenities and parking.

Proponents may submit the proposal independently or in partnership with financing institutions (e.g., banks, investment firms, or other financial entities), subject to compliance with the requirements set out in the RFP documentation.

## Contractor-Financed Development

The Developers are responsible for financing the construction of housing units, including sourcing materials, labour, and other project costs.

## Unit size and Sale Price

Developers shall sell the housing units to end-users. The maximum sale price shall be as follows:

| Type | % of units | Minimum Size (sqf) | Maximum Sale Price (MVR) |
| --- | --- | --- | --- |
| Affordable | 60 | 900 | 1,500,000.00 |
| Market rate | 40 | N/A | N/A |

Developers may propose a sale price at or below the ceiling price prescribed above.

Not less than 60% (sixty percent) of the total units within each Package shall comprise of Affordable housing units.

## End-User Financing

End-users shall have the option to self-finance or to obtain financing from financial institutions to purchase the housing units.  However, all payments shall be deposited into the project’s designated escrow account in accordance with clause 4.6.

## Parking

A minimum of 1 (one) motorbike parking space shall be allocated to each unit at no additional cost. The developer shall have the right to sell individual car parking spaces to end-users. Additional parking spaces may be incorporated within the boundary of the land plot, subject to the prior approval of the Ministry.

## Escrow Account for Pre-Completion Payments

Any payments collected from end users prior to the completion of their respective housing unit must be deposited into a designated escrow account.

The funds held in the escrow account shall only be released on a progressive basis, in accordance with the payment schedule, upon completion of each phase of the development and following certification by the Ministry.

## GST Exemption for End Users

Housing units sold under this scheme will be exempted from Goods and Services Tax (GST) for all Affordable housing units and any Market rate housing units purchased by first-time home buyers.

## Import Duty Exemption

Import duty exemption shall be provided to the developer in respect of the construction materials and equipment imported for the project.

## Collateralisation of Development and Sale Rights

The developer shall be entitled to mortgage the development and sale rights as security for the project financing obtained from a licensed financial institution, subject to the condition that the developer shall have achieved practical completion of not less than 20% (twenty percent) of the total project works, as certified in writing by the Ministry.

Any mortgage registered pursuant to this clause shall require the prior written consent of the Ministry and shall not in any way prejudice or encumber the rights of end-users who have entered into sale agreements for individual units. The terms and conditions of any such mortgage arrangement shall be disclosed to the Ministry prior to registration.

## Unsold units

In the event that the Ministry is unable to identify eligible beneficiaries for the 60% Affordable Housing units capable of securing financing from a financial institution or of self-financing, the developer shall be permitted to sell such units in the open market to first-time home buyers identified by the developer, subject to prior written approval from the Ministry before any such sale is completed.

In the event that the Government elects to purchase any unsold units, the developer shall offer such units to the Government at a preferential price, which shall be proposed by the proponent as part of its financial proposal submitted in accordance with Section 9 of this RFP.

# RESPONSIBILITIES OF THE MINISTRY

The Ministry shall:

        - Serve as the Implementing Agency, as the lead coordinating body, liaising with all relevant stakeholders during the pre-construction and construction phases. It shall further facilitate access to necessary information and documentation to ensure compliance with applicable local laws, regulations, and statutory requirements.

        - Provide land for development and facilitate registration of mortgage rights in favour of financing institutions for project financing and end-user financing.

        - Review and approve design submissions.

        - Assist in securing all requisite permits, clearances, and approvals from relevant authorities.

        - Undertake overall project management and monitoring of construction works.

        - Provide the developer with the list of beneficiaries who are entitled to housing units under this scheme.

# RESPONSIBILITIES OF THE DEVELOPER

- The developer shall be responsible for arranging and securing full financing for the design and construction of the housing units and all associated infrastructure and facilities.

- The developer shall undertake all necessary surveys and investigations, including detailed geotechnical investigations of the development site.

- The developer shall be responsible for the design development and preparation of Technical Specifications and Bill of Quantities.

- The developer shall conduct the Environmental Impact Assessment (EIA) and implement environmental monitoring measures in accordance with applicable laws, regulations, and statutory requirements.

- The developer shall be responsible for the marketing and sale of the housing units at the pre-agreed prices in line with the National Affordable Home Ownership Program framework.

- The Developer shall be responsible for the following:

  - Submitting monthly progress reports to the Ministry in a format agreed with the Ministry, detailing the status of works, a two-week lookahead programme, key milestones achieved, challenges encountered, mitigation measures undertaken, and updated implementation schedules. The Developer shall also provide weekly updates on ongoing site activities, maintain comprehensive site logs, and submit such records upon request by the Ministry. In addition, the Developer shall participate in bi-weekly progress meetings as required by the Ministry.

  - Providing a valid performance bond, bank guarantee, or other approved security instrument, in a form and value acceptable to the Ministry, prior to the commencement of works, to secure the proper performance and timely completion of the Project, including any guarantees required under applicable laws and regulations.

# DELIVERY PERIOD OF THE PROJECT

The maximum delivery period of this project is 24 months from the date of the land plot handover to the developer, in accordance with clause 3 above.

# ELIGIBILITY AND QUALIFICATION CRITERIA

- Developers may submit proposals for one (1) or more Packages, with each Package comprising approximately 50 housing units. The development of each individual plot shall constitute a separate “Package” under this RFP.

- The Scheme is open to locally registered with 100% Maldivian shareholding real estate developers and contractors in the Maldives.

- Proponents may submit proposals for more than one (1) or more Packages, whether as an individual entity or as a member of a Joint Venture (JV). In the case of a Joint Venture, a duly executed Joint Venture Agreement shall be submitted as part of the proposal.

- The Proponent shall provide satisfactory documentary evidence demonstrating the availability of funds to finance the full Estimated Investment Cost in accordance with the proposed financing model.

- Proponents shall submit a letter of comfort from a registered financial institution covering the estimated construction cost.

- Proponents shall demonstrate an average annual turnover of not less than MVR 25,000,000 (Maldivian Rufiyaa Twenty-Five Million) per Package applied for, for the past three (3) years (i.e., a Proponent applying for two (2) Packages shall demonstrate an average annual turnover of not less than MVR 50,000,000 (Maldivian Rufiyaa Fifty Million) for the past three (3) years). In the case of a Joint Venture, the combined financial statements of all JV partners may be considered for the purpose of assessing compliance with the annual turnover requirement.

- Proponents who fail to provide satisfactory proof of funds to finance the Estimated Investment Cost, as determined by the Ministry, shall be disqualified.

- The Proponent, or at least one JV partner, shall be duly established in the Maldives and shall have at least 1 (one) ongoing or completed project of similar scale.

- Proponents whose contracts have been terminated due to non-performance within the past 5 (five) years shall be disqualified from participation.

## Legal Exclusion Criteria

Proponents (whether a single entity or all consortium members) shall be excluded from participation if any of the following conditions apply:

- The Proponent is subject to bankruptcy or liquidation proceedings.

- Neither the Proponent nor any connected person has been convicted of fraud, corruption, collusion, or money laundering, or for a criminal act involving dishonesty, physical violence or harm to human life, nor is subject to credible and/or persistent allegations related to, or is under investigation for, such criminal activities.

- There must exist no conflict of interest or potential conflict of interest arising from prior or existing contracts, agreements or relationships which affects or could affect its or (upon formation) the Developer’s (as applicable) potential involvement in the Project, including any conflict of interest or potential conflict of interest which arises from a relationship between:

  - the proponent or its directors, employees, consultants or advisers, and

  - any Government Ministry, department, agency or body or their officials or employees which has or have direct or indirect influence in the scope or manner of execution of the Project, or the conduct of the RFP process, where such a relationship can give rise to reasonable concerns about the impartiality (in relation to it) of the RFP process.

- The Proponent has no outstanding tax liabilities or unsatisfied court judgements or awards from proceedings commenced within the 3 (three) years preceding the date of the RFP, save to the extent that:

  - such liabilities are the subject of bona fide disputes for which a suitable accounting provision has been made in accordance with applicable accounting regulations; or

  - such liabilities are the subject of a formal written arrangement with Maldives Inland Revenue Authority for the settlement of outstanding amounts, provided that the Proponent is in full compliance with the terms of such arrangement as at the date of submission of its proposal, and documentary evidence of such arrangement is submitted together with the proposal.

- Neither the Proponent, nor any connected person, has previously been barred from participation in a proposal or other public procurement process in Maldives or has any contract terminated by any public entity or authority inside or outside of Maldives for breach by such Prospective Proponent or Consortium Member.

- Neither the Proponent nor any connected person is:

  - debarred from financing by any multilateral development bank that is party to the Agreement on Mutual Enforcement of Debarment Decision of 9 April 2010 (www.crossdebarment.org) for the activities required to carry out the obligations of the Developer and to build and operate the Project; or

  - listed on any financial sanctions’ lists promulgated by the UN Security Council or its Committees pursuant to any resolution under Chapter VII of the Charter of the United Nations; or

  - engaged in operations (directly or through any subsidiary) or transactions that are not in compliance with the sanctions promulgated by the UN Security Council or its Committees pursuant to any resolution under Chapter VII of the Charter of the United Nations or national sanctions in Maldives.

## Financial Minimum Criteria

Proponents shall submit the most recent consolidated financial statement(s).

- The profit, EBITDA and operational free cash flow of the last three years were positive.

## Technical and Maintenance Minimum Criteria

The evaluation of the proposals will be carried out based on the Proponent’s operating experience in the execution of building projects of similar or larger scale. Amongst others, the Evaluation will consider:

Proponents must demonstrate sufficient technical and operational experience as below:

- Technical Experience:

The Proponent shall demonstrate its capacity to undertake a development of this nature by way of successfully completed projects and available resources, with each qualifying project having a contract value of not less than MVR 12,000,000 (Maldivian Rufiyaa Twelve Million). In the case of a Joint Venture, the JV members shall collectively satisfy this requirement.

# PROPOSAL SUBMISSION REQUIREMENTS

Interested parties are required to submit technical and financial proposals for the project, together with a Letter of Interest duly signed by the Authorised Representative.

## Financial Proposal

The financial proposal shall include the following as a minimum.

- Estimated Investment Cost for the project including design fees and breakdown of construction costs and financing cost

- Proposed maximum sale price of apartment units and car parking

- Proposed financing structure for the project

- Source of financing and proof of availability of funds

- Sale price of units and car parking

- Audited financial statements for the past three (3) years. In case of JV, the audited financial statements for all JV partners shall be submitted along with ANNEX 2 - FORM II.

## Technical Proposal

The technical proposal shall include the following as a minimum.

- Company profile including the details of past projects of similar nature and scale successfully completed by the company. (Project reference letters shall be submitted for evaluation). ANNEX 3 - FORM III shall be submitted for evaluation of project experience.

- The proposed project team for the design and construction phase of the project

- Work schedule

# EVALUATION CRITERIA

Proposals that meet the requirements set in Qualification Criteria under Section 7 of this TOR will be evaluated based on the following evaluation criteria, and points will be allocated as below:

| Criteria | Allocated % |
| --- | --- |
| - Financial capacity | 50% |
| - Proposed maximum sale price | 20% |
| Affordable rate Apartment Units | 7% |
| Market rate Apartment Units | 8% |
| Car Parking | 5% |
| - Technical capacity | 30% |
| Total | 100% |

# ANNEXES

# ANNEX 1 - FORM I: EXCLUSION CRITERIA/ PROCESS STATEMENT

The Process Statement is a declaration required by the Ministry, which every Proponent must sign and submit, together with the Proposal. The process statement contains various declarations by the Proponent, which relate to the process but which are not relevant to the assessment of the Proposal. However, if the Proponent fails to produce a process statement, or makes any changes to it, this may result in exclusion from the procurement process.

# Bankruptcy, moratorium, merger, take-over and other ‘change of control’

## The Proponent agrees to notify the Ministry at the earliest of any changes in the enterprise which are relevant to its continued existence. This involves, at all events, filing for bankruptcy or moratorium, declaration of bankruptcy or moratorium, a merger, take-over (both taking over and being taken over) and other changes of control.

## The Proponent agrees that the Ministry may exclude it from the RFP process if material changes occur in the Proponent's enterprise. The Proponent agrees that the agreement made between the Proponent and the Ministry will, in such a case, be transferred to the Proponent Enterprise on completion of the merger, the take-over or other change of control. This decision is at the discretion of the Ministry.

# In earnest and in good faith

## The Proponent declares that it will participate in the RFP process in earnest and in good faith and shall adhere closely to the rules and requirements prescribed by the Ministry.

# Terms and Conditions

## The Proponent accepts irrevocably the terms and conditions of this RFP without reserve.

# General Provisions

## The words and terms starting with a capital letter are definitions. The definitions in this statement have the same meaning as in the Request for Proposal.

## This statement is subject to Maldivian law. Maldivian Courts shall have the exclusive jurisdiction to settle all disputes arising out of or in connection with this statement.

# Other Statement by the Proponent

I, the undersigned, authorised to sign on behalf of [Insert Proponent’s Name here] having its principal place of business at [insert address here] and registration number [ registration number here], declare that the Proponent

## Has not been found guilty of an offence which raises doubts about the professional integrity of the Proponent, its shareholders, or member(s).

## Has met its obligations with regards to the payment of social security contributions or taxes, in accordance with the legal requirements in the country in which it is established; and

## Has not been guilty of making false statements in the provision of information, including statements made for the purpose of application and the information submitted on the basis thereof.

## Has not been found guilty or suspected or investigated for engaging in any money laundering, corruption or bribery activities by any competent body in its jurisdiction.

## Has only provided information and material in this Proposal which is true, accurate and complete.

## Accepts irrevocably the terms and conditions of this Request for Proposal without reserves.

The Proponent accepts to provide evidence if the Ministry would request to support this declaration and the Proponent shall inform the Ministry immediately if any circumstances occur that cause this declaration to cease its validity during the RFP process.

As drawn up in accordance with the truth and signed

Proponent:

Signed Authorised Representative:

Position:

Date:

Place:

# ANNEX 2 - FORM II: FINANCIAL MINIMUM CRITERIA

The undersigned declares on the basis of the enclosed consolidated audited financial statement(s), that the Proponent has the financial capacity to conduct the investments for Design and Build of 50 (fifty) Affordable Housing Units under the National Home Ownership Program. This declaration is sustained by:

The profit, EBITDA and operational free cash flow of the last three years were positive.

Further, the undersigned declares that since the publishing of the latest financial statement, the Proponent’s situation has not materially changed, such that the criteria will not be met in the financial statements of the current and subsequent financial years.

Finally, the undersigned declares that the Proponent has, to date, not engaged in commitments to the extent to which such commitments might affect the Proponent’s ability to finance or complete the project.

The audited financial statements of the three most recent financial years have been enclosed for your convenience.

Signed [place], [date]

Name of Authorised Representative: [name]

Signature of Authorised Representative: [signature]

# ANNEX 3 - FORM III: TECHNICAL AND MAINTENANCE MINIMUM CRITERIA –         PROJECT EXPERIENCE

Proponents must show a proven track record of their relevant experience in design, build and maintenance of building. The Proponents are requested to fill in Form III for all projects in the Proponent’s portfolio.

## General Experience- Construction Experience

Applicant’s Legal Name: ____________________________ 	Date: _____________________

JVCA Partner Legal Name: ____________________________	 ICB No. and title: ____________

Page _______ of _______ pages

| Starting Month / Year | Ending Month / Year | Years* | Contract Identification | Role of Proponent |
| --- | --- | --- | --- | --- |
| ______ | ______ |  | Contract name: Brief Description of the Works performed by the Proponent: Name of Employer: Address: | _________ |
| ______ | ______ |  | Contract name: Brief Description of the Works performed by the Proponent: Name of Employer: Address: | _________ |
| ______ | ______ |  | Contract name: Brief Description of the Works performed by the Proponent: Name of Employer: Address: | _________ |
| ______ | ______ |  | Contract name: Brief Description of the Works performed by the Proponent: Name of Employer: Address: | _________ |
| ______ | ______ |  | Contract name: Brief Description of the Works performed by the Proponent: Name of Employer: Address: | _________ |

*List calendar year for years with contracts with at least nine (9) months activity per year starting with the earliest year

## Specific Experience

Each Proponent must fill out this form.

Proponent’s Legal Name:  _________________________    Date:  __________________

JV Partner Legal Name: _________________________      Procurement Ref No: ___________

Page _______ of _______ pages

| Similar Contract Contract number….. of …… | Information |  |  |
| --- | --- | --- | --- |
| Contract Identification Number |  |  |  |
| Contract Name |  |  |  |
| Award date |  |  |  |
| Completion date |  |  |  |
| Role in Contract | ☐Contractor | ☐ Management Contractor | ☐Subcontractor |
| Total contract amount |  |  | MVR |
| If partner in a JV or subcontractor, specify participation of total contract amount | % |  | MVR |
| Description of the similarity |  |  |  |
| Physical size |  |  |  |
| Complexity |  |  |  |
| Methods/Technology |  |  |  |
| Employer’s Name: |  |  |  |
| Address: |  |  |  |
| Telephone/fax number: |  |  |  |
| E-mail: |  |  |  |

**Reference Letters should be attached with the forms.

# ANNEX 4 – ALLOCATION OF HOUSING UNITS IN ISLANDS AND PACKAGES

| # | Atoll/city | Island | Total Housing Unit per island | No. of packages |
| --- | --- | --- | --- | --- |
|  | Ha | Hoarafushi | 100 | 2 |
|  | R | Ungoofaaru | 100 | 2 |
|  | B | Thulhaadhoo | 50 | 1 |
|  | Lh | Naifaru | 300 | 6 |
|  | M | Muli | 100 | 2 |
|  | Dh | Meedhoo | 100 | 2 |
|  | L | Gan | 200 | 4 |
|  | GDh | Thinadhoo City | 300 | 6 |
|  | Gn | Fuvahmulah City | 300 | 6 |
|  | Addu City | Hithadhoo | 300 | 6 |
|  |  | Feydhoo | 200 | 4 |
|  |  | Maradhoo-Feydhoo | 25 | 1 |
|  |  | Maradhoo | 25 |  |

Note: Proponent may bid for more than 1 package.

The Ministry reserves the right to admit Proponents that can provide a convincing explanation for a negative profit, EBITDA or operational free cashflow.

The Ministry reserves the right to admit Proponents that can provide a convincing explanation for a negative profit, EBITDA, or operational free cash flow.