## Schlager Digital Library - Accessibility Roadmap

Objective: to ensure the platform and content fully comply with WCAG 2.1 Level AA.

Date approved:

## January 2026

| Area | Focus | Target (content, Nova, both) | Responsible party | WCAG Reference | Notes / Rationale |
| --- | --- | --- | --- | --- | --- |
| Alt text | Correct missing / incorrect alt text | Nova (content later?) |  | 1.1.1 | Logos, icons, filter buttons, profile icon |
| Colour & contrast | Fix poor colour combinations | Nova |  | 1.4.1, 1.4.3, 1.4.11 | Issues flagged directly by users |
| Link clarity | Make links visually distinct from body text | Nova |  | 1.4.1, 2.4.4 | Addresses confusion between links and text |
| Forms & errors | Improve labels, instructions, and errors | Nova |  | 3.3.2 |  |
| Usability guidance | Publish basic accessibility / usability guide | Nova |  | — | Navigation help, keyboard usage, known limitations |

## February 2026

| Area | Focus | Target (content, site, both) | Responsible party | WCAG Reference | Notes / Rationale |
| --- | --- | --- | --- | --- | --- |
| Headings | Correct heading hierarchy | Nova |  | 1.3.1 | Major structural weakness to resolve |
| Landmarks | Add semantic landmarks | Nova |  | 1.3.1, 2.4.1 | Improves screen reader navigation |
| Focus order | Logical keyboard navigation | Nova |  | 2.4.3 | Often tied to structural issues |
| Page titles | Accurate, unique page titles | Nova |  | 2.4.2 | Frequently checked in audits |
| Navigation model | Identify preferred search/navigation path | Nova |  | — | Avoids over‑optimising multiple paths |
| Signposting | Tell users which page/path to use | Nova |  | — | Document in guide and UI copy |

## March 2026

| Area | Focus | Target (content, site, both) | Responsible party | WCAG Reference | Notes / Rationale |
| --- | --- | --- | --- | --- | --- |
| Focus visibility | Ensure clear keyboard focus | Nova |  | 2.4.7 | Common audit failure |
| Reflow & zoom | Support 400% zoom and reflow | Nova |  | 1.4.10 | Key for low‑vision users |
| Text spacing | Support custom text spacing | Nova |  | 1.4.12 | CSS‑level fixes |
| Status messages | Announce dynamic updates | Nova |  | 4.1.3 | Filters, search, modal updates |
| ARIA & roles | Correct name, role, value | Nova |  | 4.1.2 | Prevents screen reader ambiguity |
| Downloads clarity | Distinguish PDF vs EPUB accessibility | Nova |  | — | Aligns with best‑practice VPATs |

## March 2026: Audit & VPAT

| Step | Description |
| --- | --- |
| Accessibility audit | WCAG 2.1 AA/AAA Accessibility Conformance Assessment |
| Evidence capture | Validate fixes and document remaining exceptions |
| VPAT update | Produce updated VPAT reflecting actual conformance |
| Accessibility statement update | Co-drafting (Newgen/Schlager) - include known issues, on demand remediation service and updated accessibility roadmap. |