Schlager Digital Library - Accessibility Roadmap

Objective: to maintain WCAG 2.2 Level A and AA conformance across the platform and content, and to embed accessibility into ongoing product, release and content governance.

Date approved:

Context: The April 2026 Accessibility Conformance Report confirms WCAG 2.2 A/AA support following audit and remediation. This roadmap therefore focuses on evidence strengthening, explicit WCAG 2.2 validation, residual-risk closeout, and operational governance rather than broad platform remediation.

# December 2026

| Area | Focus | Target | Responsible party | WCAG Reference | Notes / Rationale |
| --- | --- | --- | --- | --- | --- |
| WCAG 2.2 validation | Explicitly test criteria not separately evidenced in current VPAT | Nova |  | 2.4.11, 2.5.7, 2.5.8, 3.2.6, 3.3.7, 3.3.8 | Confirms full WCAG 2.2 A/AA coverage and avoids reliance on broad conformance statements. |
| Non-text contrast | Close out any residual contrast exceptions for controls and indicators | Nova |  | 1.4.11 | Current wording says most interactive elements meet requirements; roadmap target should be all. |
| Images of text | Identify remaining image-based text and replace or document exceptions | Nova / content |  | 1.4.5, 1.1.1 | Current wording says majority of text is accessible/selectable; review any remaining exceptions. |
| Test evidence | Create audit evidence pack covering URLs, templates, browsers and assistive technology used | Both |  | -- | Improves procurement confidence and supports future VPAT updates. |
| Known limitations | Document any exceptions, edge cases or content types not fully covered by testing | Both |  | -- | Makes the accessibility position clearer and reduces ambiguity for customers. |

# February 2027

| Area | Focus | Target | Responsible party | WCAG Reference | Notes / Rationale |
| --- | --- | --- | --- | --- | --- |
| Content governance | Publish editorial checklist for alt text, headings, links, language tagging and labels | Content / both |  | 1.1.1, 1.3.1, 2.4.4, 3.1.2, 3.3.2 | Prevents new content from reintroducing accessibility defects. |
| Media readiness | Define standard for future audio/video: captions, transcripts, audio description and player controls | Content / Nova |  | 1.2.2, 1.2.3, 1.2.5, 2.1.1 | Media is currently marked not applicable, but the standard should be in place before new content is added. |
| Dynamic components | Regression-test tooltips, dropdowns, modals, alerts and status messages | Nova |  | 1.4.13, 2.1.1, 2.1.2, 4.1.3 | These components are high-risk for keyboard and screen-reader users. |
| Forms and authentication | Review form errors, redundant entry, authentication flow and error suggestions | Nova |  | 3.3.1, 3.3.3, 3.3.4, 3.3.7, 3.3.8 | Aligns the user journey with WCAG 2.2 input-assistance requirements. |
| Help and signposting | Provide consistent accessibility help and route users to support | Both |  | 3.2.6 | Supports users who need guidance and strengthens the public accessibility statement. |

# April 2027

| Area | Focus | Target | Responsible party | WCAG Reference | Notes / Rationale |
| --- | --- | --- | --- | --- | --- |
| Release regression | Add accessibility checks to release process and acceptance criteria | Nova |  | -- | Ensures keyboard, focus, zoom/reflow, screen-reader and form checks are repeated after changes. |
| Accessibility statement | Update public statement with conformance target, feedback route, known limitations and remediation process | Both |  | -- | Shows accessibility is actively managed and gives users a clear route for support. |
| VPAT refresh | Produce updated ACR with explicit WCAG 2.2 criteria, scope, version and exceptions | Both |  | WCAG 2.2 A/AA | Makes the VPAT more procurement-ready and easier to defend. |
| Content sampling | Introduce routine sampling of newly uploaded or edited content | Content |  | 1.1.1, 1.3.1, 2.4.6, 3.1.2 | Checks that content governance is working in practice. |
| Ownership and SLA | Assign owner for accessibility issues, triage, remediation and customer response | Both |  | -- | Turns accessibility from an audit event into an operational process. |

# Ongoing: Audit, VPAT and Governance

| Step | Description |
| --- | --- |
| Quarterly accessibility review | Review new templates, high-traffic pages, downloads and key user journeys against WCAG 2.2 A/AA. |
| Release gate | Before material releases, validate keyboard navigation, focus visibility/order, zoom/reflow, status messages, forms and dynamic components. |
| Evidence capture | Maintain versioned evidence including tested URLs, page types, tools, browser/assistive technology combinations and retest dates. |
| Feedback handling | Monitor public accessibility feedback route, triage issues and agree response/remediation targets. |
| VPAT maintenance | Refresh the VPAT/ACR after material platform changes, new content types or scheduled re-audit. |