## Slide 1
CIP SDT Outreach Slides
Project 2016-02 – CIP Modifications
NPCC Regional Standards Committee
CIP SDT Members
Aug 17. 2020
Notes: Q&A submit questions throughout the presentation.

## Slide 2: Agenda
Coordination Between CIP SDTs
2016-02 SDT CIP Modifications
  CIP-002-6 BES Cyber System Categorization
  Virtualization Update
  Upcoming Industry Workshop

## Slide 3: Co-Ordination between SDTs
In order to prevent confusion due to the large number of CIP Standards being changed:
Project 2019-03 SDT (Supply Chain EACMS/ PACS) will be making changes to CIP-005-6, CIP-010-3 and CIP-013-1 (leaving EACMS) . This project has priority due to a FERC submission deadline of Dec 26, 2020
Project 2019-02 SDT (BCSI in Cloud) is working on making changes to CIP-004-6 and CIP-011-2 (leaving EACMS)
Project 2016-02 SDT not be posting until the other SDTs to go to final posting (Now tentative Jan/ Feb 2021)

## Slide 4: 2016-02 SDT CIP-002-6 Update
Final ballot results were 96.28% with 87.92% of Quorum – April 6, 2020
Adopted by NERC Board of Trustees - May 14, 2020
NERC submitted petition to FERC for approval - June 12, 2020 (RM20-17-000)
Further needed work for CIP-002 - update of “Planned and Unplanned changes” language as well as to fix other issues that are outside the existing CIP-002 SAR

## Slide 5: 2016-02 SDT Virtualization Updates
With the delay of the formal posting of the proposed virtualization changes until Jan/ Feb 2021:
  Project 2016-02 SDT will continue to use other informal means to solicit industry feedback – webinars and online workshops
  Likely the Jan/ Feb 2021 formal posting will include proposed needed modifications to the entire suite of the CIP standards vs just CIP-005, CIP-007 and CIP-010
Notes: Ambiguity in the standard for virtualization.
Technology is changing and standards need to follow.

## Slide 6: 2016-02 SDT Virtualization Updates
Status of SDT Webinars:
  CIP-005 and Zero Trust (Feb 19 completed)
  Virtualization - What's in it for me (April 23 completed)
  External Routable Connectivity & IRA (May 7 completed)
  Hypervisors and Storage Systems (May 28 completed)
  Virtual Machines and Containers (June 11 completed)
  Span of Geographic Locations Super ESP (July 2 comp)
  Management Systems (Aug 6 completed)
  Industry Workshop – Virtualization (1/2 day - Aug 27 sched)
  Hardware and Software Reduction/ Network Access Control/ Automation of Compliance/ Evidence (TBA)
Notes: Ambiguity in the standard for virtualization.
Technology is changing and standards need to follow.

## Slide 7: Upcoming Industry Workshop – Aug 27
Half day long workshop targeting entity's SMEs (Noon-5 PM)
Introduce the proposed language virtualization requirements language for CIP-005, CIP-007 and CIP-010
Solicit informal feedback from entities on the proposed requirements language
SDT will also be using a web based application called “Slido” to solicit near real-time feedback from participants during the workshop
Participants will be able to submit questions. The popularity of a question can be voted up/ down by all other participants
The SDT can then address the more popular submitted questions during workshop breaks

## Slide 8: Upcoming Industry Workshop – Aug 27
Workshop will take sample assets through the proposed virtualization requirements language
Control Center (High)
    Containerized Historian used for Operational Decisions
    Geographically Distributed Virtual EMS System
    Geographically Distributed Hypervisor Cluster, Including its Management System
    Lights Out Management Module
    Geographically Distributed Storage Array
    Hypervisor Management Tool
Substation (Medium) - 500kv Relay (demonstrate backwards compatibility)
Corporate Network
    Jumphost w/ MFA for Remote Access associated with Substation
    Hypervisor associated with Substation
    Centralized PACS System associated with Medium Impact BCS

## Slide 9
Questions and Answers
Norm Dang
norm.dang@ieso.ca