| CLIENT: | SALVACIO BUILDERS | PROPOSAL BY: | LAURICE MORETTI |
| --- | --- | --- | --- |

| Date: | Jul 12, 2030 |
| --- | --- |

Overview

Overview

# Executive Summary

Salacia Builders is seeking to implement a customer relationship management (CRM) system to address recent issues regarding poor customer engagement and retention. By implementing a CRM system, the company hopes to address these issues and improve overall customer satisfaction.

# Current Challenges

## Poor communication

Customer feedback indicates a lack of prompt communication from project managers is a major pain point during negotiations.

## Lack of centralized customer data

Manual lead tracking and a poorly optimized client database are causing a slowdown in contract approvals.

CRM Business Case

CRM Business Case

Solutions and Beneﬁts

| CRM Solutions | Benefits |
| --- | --- |
| Centralized customer database | Stronger client relationships |
|  | Improved communication with clients |
| Lead and bid management tools | Faster contract approvals |
|  | Improved bid conversion rates |
| Automated reminders and alerts | Ensure timely follow-ups on bids, contracts, and payments. |
|  | Improved project tracking |

Next Steps

Next Steps

# Budget and Costing

Taking into account training and support, initial software expenses, and setup costs, our total proposed budget for implementing the Salacia Builders CRM system currently stands at $10,000. The chart provided below provides a more comprehensive breakdown of the total budget.

Additional Expenses 10%

Employee Training 25%

Setup Costs 20%

Data Migration 15%

Initial Subscription Costs 30%

Timeline and Implementation

| Project Phase | Duration |
| --- | --- |
| Vendor selection and purchase | Feb 1, 2030 to Feb 14, 2030 |
| Initial setup and data migration | Feb 15, 2030 to Mar 1, 2030 |
| Employee training and workflow setup | Mar 2, 2030 to Mar 18, 2030 |
| Testing | Mar 19, 2030 to Mar 31, 2030 |
| Full deployment | Apr 1, 2030 |

Pexels, Pixabay,

Sketchify

for the photos and elements

for the template

Credits

This template is free for everyone to use, thanks to the following: